Consumer Care Book

| Author: | Yvonne Dingsté/Gérard Verkerk |
| --- | --- |
| Date: | 11-07-2011 |
| AKB: | AKB 32YD-1100025 |
| Version: | PPC |

HARE

FC8450/FC8452/FC8454/FC8455

Product introduction

Almost 40% value of all vacuum cleaners sold is part of the € 50-€100 price segment and Philips is hardly playing in the low segment (€ 50- 100 ).

Therefor we will extend the offer on key price points of €69-79 by:
- having a ‘door opening offer’ for hyper markets and buying groups to enable BMC plan     DACH
- having a key pricepoint in the core portfolio of CEE
- having an up-trading model for Russia

## VPH

For this project the generic Floorcare VPH is valid :

## Consumer care focus:

Consumer Education during

- Post – purchase – product experience enhancement especially how to exchange filters and where are they located.

- Video’s to show how to clean the filters will be available. (t.b.d.)

CRM strategy:

No specific strategy.

## Sales introduction and IPD milestone planning

| Country | Month of introduction | Planned sales year of introduction (x k) | Planned sales total 2012-2016 (x k) |
| --- | --- | --- | --- |
| Benelux | March 2012 | 7 | 36 |
| DACH | March 2012 | 32 | 116 |
| France | March 2012 | 14 | 53 |
| Nordic | March 2012 | 3 | 10 |
| Turkey | March 2012 | 19 | 69 |
| Russia | March 2012 | 7 | 26 |
| CEE excl. Ukraine | March 2012 | 18 | 65 |
| Ukraine | March 2012 | 4 | 13 |
| Poland | March 2012 | 5 | 20 |
| MEA | March 2012 | 18 | 40 |

Project Plan Committed 		PPC: 	1128

Industrial Release		IR:	1151

Commercial Release 		CR: 	1210

## Warranty and service policy

- 2 Year warranty

- Repair, carry in, repair by component swap.

## Accessories & Consumer Replaceable Parts

| Spare part | Commercial Accessory | Online shop price |
| --- | --- | --- |
| Floor nozzle NEW |  | € 18,50 |
| Crevice nozzle |  | € 2,55 |
| Small nozzle |  | € 3,-- |
| Telescopic tube (ALU version) |  | NEW - tbd |
| Accessory holder (same as Easylife, check longer band) |  | € 3,45 |
| HF Nozzle (same as Easylife) |  | € 9,40 |
| Mini Turbo Brush (same as Easylife) |  | € 17,50 |
| Hose assy |  | € 9,70 |
| Re-usable Cotton Bag (King clean version?) |  | € 5,24 |
| AFS Motor filter (same as Easylife) | FC8071 | € 1,86 |

## Consumer touch points for consumer care

| ROW | In-box Web (.com / .care) Call Center Service Centers |
| --- | --- |

## CoNQ prediction & cost driver assumption

CoNQ as % of sales: 1,78 %

FCR:  3.0 % (best estimate)

CPI:  € 24,65

Call center cost as % of sales: 1 %

# Consumer care package

| Item | Detail | Availability timing | Owner | Cost (T.I.C) / Marcom budget |
| --- | --- | --- | --- | --- |
| In-box |
|  | User Manual | PV (text) IR (final) | Suzanne van de Sandt |  |
|  | World Wide Guarantee Card | IR | Suzanne van de Sandt |  |
| Web |
|  | Leaflet and Photo's | CR | Suzanne van de Sandt |  |
|  | Pre-purchase FAQ's | CR | Fenna Lesman /Suzanne van de Sandt |  |
|  | Post-purchase FAQ's | CR | Richard Jousma/Fenna Lesman |  |
|  | Consumer Care Leaflet | CR | CEM |  |
| Call Center |
|  | Training package - technical and soft skills | IR | Suzanne van de Sandt/Yvonne Dingsté /Richard Jousma/Fenna Lesman |  |
|  | Training execution, online | CR | Fenna Lesman/Richard Jousma |  |
|  | Commercial Product samples | IR | Suzanne van de Sandt | 14 samples €500 |
|  | Call center Feedback | CR | Fenna Lesman |  |
| Service Centers |
|  | Service Manual | CR - 2WK | Yvonne Dingsté |  |
|  | Service Bill of Material, incl. spare parts Purchasing Master data | CR - 2WK | Yvonne Dingsté |  |

## Consumer experience feedback loop

Monitoring Call center calls.

# Text boxes

Approved by:

CMM: Suzanne van de Sandt

(Please place a signature)

Date: 2011/09/05

IR

AA

PPC

PV

CR

PE

VPD

IR

PC