Consumer Lifestyle

Consumer Care Book

Adalar

FC 6150 / FC6152

| Author: | Niels Goedvolk / Yvonne Dingsté |
| --- | --- |
| Date: | 26-08-2014 |
| AKB: | AKB224F-140301 |
| Category: | DA-Floorcare |
| Status: | Final |
| Version: | PPC |

AKB-number generator

## Product information

## Adalar is the successor of FC6050/99 and FC6140 of 3.6V Handheld VC target to launch in Q1, 2015 in Europe. The objective is to restore the profitability and outlook refreshment for a modern look.

## VPH

## Consumer care focus:

For this product we carry out the standard consumer care package +

- Choose:

- Buy:

- Setup:

- Use:

- Maintain/repair: focus on battery replacement

- Replace:

## CRM strategy:

Integration CRM (compelling reason for registration, in box communication, follow up upon registration)

## Sales introduction and IPD milestone planning

| Business Market Combination (BMC) | Launchdate (LD) | Planned sales intro year /BMC (x1000) | Total planned sales /BMC (x1000) |
| --- | --- | --- | --- |
| Africa | WK 1502 | 1 | 8,5 |
| China | WK 1502 | 16 | 215 |
| Europe | WK 1502 | 2,5 | 206,5 |
| United Arab Emirates | WK 1502 | 6,5 | 62,5 |
| Korea | WK 1502 | 10 | 95 |
| Asean Pacific | WK 1502 | 1,7 | 22,1 |

Project Plan Committed 		PPC:	WK1434

Serviceable parts identified.

Product Validated		PV:	WK1452

Input: supplier factory codes and price for all Spare Parts.

Input: Exploded view / 3D cad file + BoM list.

Industrial Release		IR:	WK1502

Reservce capacity (50-100 pcs) of all identified spare parts.

Commercial Release 		CR:	WK1502

## Warranty and service policy

- 2 Year warranty

- Replacement ??.

## Proposed Accessories & Consumer Replaceable Parts

| Spare part | Commercial Accessory | Online shop price |
| --- | --- | --- |
| Crevice nozzle |  |  |
| Brush nozzle |  |  |
| Base + adaptor |  |  |
| Dustbin assy |  |  |
| Filter assy |  |  |
| Complete handheld ?? |  |  |

## CoNQ prediction & cost driver assumption

CoNQ as % of sales:  11,8 %

CREX Best estimate:  2  %

CPI:  € 5,53

Call center cost as % of sales: 0,01 %

## Consumer care package

| Item | Detail | Availability timing | Owner | Cost (T.I.C) / Marcom budget |
| --- | --- | --- | --- | --- |
| In-box |
|  | User Manual | PV (text) IR (final) | Marijke Semmelink |  |
|  | Quick Start Guide | IR | Marijke Semmelink |  |
|  | World Wide Guarantee Card | IR | Marijke Semmelink |  |
|  | Inbox leaflet | IR | Jacqueline Poon |  |
|  | Worldwide guarantee leaflet | IR | Marijke Semmelink |  |
| Web |
|  | Leaflet and Photo's | CR | Jacqueline Poon |  |
|  | Specifications in leaflet covered (size, dimensions, weight etc.) (PFS) | CR | Jacqueline Poon |  |
|  | Accessory information linked to CTN’s / online (PFS) | CR | Yvonne Dingsté |  |
|  | Pre-purchase FAQ's | CR | Niels Goedvolk |  |
|  | Post-purchase FAQ's | CR | Niels Goedvolk |  |
|  | Tips & Tricks | CR | Niels Goedvolk |  |
|  | Web reviews | CR | Niels Goedvolk |  |
| Call Center |
|  | Training package - technical and soft skills | IR | Niels Goedvolk |  |
|  | Training execution (Powerpoint/online/onsite) | CR | Niels Goedvolk | € |
|  | Commercial Product samples | IR | Jacqueline Poon | € |
|  | Call center Feedback | CR | Niels Goedvolk | € |
| Service Centers |
|  | Service Manual | CR | Yvonne Dingsté | € |
|  | Service Bill of Material, incl. spare parts Purchasing Master data | CR - 2WK | Yvonne Dingsté |  |
|  | Training package diagnostics & repair | CR | Yvonne Dingsté |  |

## Consumer experience feedback loop

Consumer feedback from call centers and web reviews until 6 months after launch.

# Text boxes

Consumer Marketing Manager

To be approved via PPIM

Approval

IR

AA

PPC

PV

CR

PE

VPD

IR

PC