Consumer Care Book bagless Mistral appliance FC864x/FC863x

| Author: | Gérard Verkerk/Yvonne Dingsté |
| --- | --- |
| Date: | 28-06-2012 |
| AKB: | AKB 32GV-120041 Consumer Care Book bagless Mistral FC |
| Version: | Final |

## Product introduction

## Successor of EasyLife bagless range, to be positioned as more mid-end than current range, and more in line with Philips design principles (no longer similar architecture of bag & bagless, as EasyLife) The EasyLife bagless range shows decreasing margins, as COs market this range at lower price points than intended, due to lack of successful low-end proposition in Europe. With this introduction, the EasyLife bagless range is in need of succession, to be positioned between €110 - €140.

## VPH

## Consumer care focus

For this product we carry out the standard consumer care package +

- Choose:

  - Support the “Higher suction power, with better cleaning results” theme
by clear communication of the key benefits.(latest cyclone technology)

- Buy:

- Setup:

  - Supporting the accessories included  (list available accessories and
where  to buy to enable consumer to upgrade)

- Use:

- Maintain/repair:

  - Product experience enhancement especially why, how to clean the filters, 
where they are located and how to purchase.

- Replace:

## CRM strategy:

Integration CRM (compelling reason for registration, in box communication, follow up upon registration) t.b.d. (3 or 5 year motor warranty?)

## Sales introduction and IPD milestone planning

| Country | Month of preliminary introduction | First year production | Total planned sales year 2013 / 2015 (x k) |
| --- | --- | --- | --- |
| DACH | March 2013 | 2013 | 68.75 |
| France | March 2013 | 2013 | 35.00 |
| Benelux | March 2013 | 2013 | 25.00 |
| Russia | March 2013 | 2013 | 85.00 |
| CEE | March 2013 | 2013 | 28.75 |
| Turkey | March 2013 | 2013 | 17.50 |
| Middle East | March 2013 | 2013 | 15.00 |

Project Plan Committed 		PPC: 	1228

Industrial Release		IR:	1301

Commercial Release 		CR: 	1304

## Warranty and service policy

- 2 Year warranty.

- Carry in, repair by component swap.

## Accessories & Consumer Replaceable Parts

| Accessories | Commercial CTN | Online shop / consumer price |
| --- | --- | --- |
| Hard Floor Nozzle (Powerlife) | FC8049/01 | €17,49 |
| All purpose nozzle (std) | FC8050 | € 18,50 |
| CRP | Consumer Replaceable Part (CRP) | Online shop price |
| HEPA 10 | Y | € 19,99 |
| AFS Microfilter (new) | Y | € 3,49 |
| Turbo brush Nozzle (new, same as Buffalo) | N | € 24,99 |
| HF Nozzle (CRP 749) (Cougar) | Y | € 24,99 |
| 2 pcs. metal Telescopic tube (same as Powerlife) | Y | € 31,99 |
| Crevice nozzle (Powerlife) | Y | € 3,99 |
| Small nozzle (Powerlife) | Y | € 9,99 |
| Tubeclip (Powerlife) | Y | € 2,99 |
| Mini turbo brush (Powerlife) | Y | € 24,99 |

## Consumer touch points for consumer care

| ROW | In-box Web (.com / .care) Call Center Trade Service Centers |
| --- | --- |

## CoNQ prediction & cost driver assumption

CoNQ as % of sales:2,38  %

FCR: 4,39%

CPI:  € 30,46

Call center cost as % of sales: 0,3%

# Consumer care package

| Item | Detail | Availability timing | Owner | Cost (T.I.C) / Marcom budget |
| --- | --- | --- | --- | --- |
| In-box |
|  | User Manual | PV (text) IR (final) | Bert van Kalker |  |
|  | Quick Start Guide | IR | n.a. |  |
|  | CRM card | IR | t.b.d. |  |
|  | World Wide Guarantee Card | IR | Marijse Bulthuis |  |
| Web |
|  | Leaflet and Photo's | CR | Aymen Mnif |  |
|  | Technical info on leaflet (size, dimensions, weight etc.) | CR | Aymen Mnif |  |
|  | Pre-purchase FAQ's | CR | Niels Goedvolk Aymen Mnif Bert van Kalker |  |
|  | Post-purchase FAQ's | CR | Niels Goedvolk Bert van Kalker |  |
|  | Consumer Care Leaflet | CR | CEM |  |
|  | CRP Online sales (deliver WOW/Marketing text) | CR | Yvonne Dingsté Aymen Mnif |  |
|  | Movies | CR | n.a. |  |
|  | Web reviews | CR-PE | n.a. |  |
| Call Center |
|  | Training package creation - technical and soft skills. | IR | Niels Goedvolk Bert van Kalker Aymen Mnif Yvonne Dingsté |  |
|  | Training execution (online) | CR | Niels Goedvolk |  |
|  | Commercial Product samples | IR | Kai Wai Chan | €700,- (14 appliances total) |
| Service Centers |
|  | Service Manual | CR - 2WK | Yvonne Dingsté |  |
|  | Service Bill of Material, incl. spare parts Purchasing Master data | CR - 2WK | Yvonne Dingsté |  |
|  | Training package diagnostics & repair | CR | n.a. |  |

## Consumer experience feedback loop

There will be no monitoring of consumer experience feedback. (only ad hoc)

# Text boxes

Approved by:

CMM: Aymen Mnif,

(Sign off via PPIM)

IR

AA

PPC

PV

CR

PE

VPD

IR

PC