Consumer Lifestyle

Consumer Care Book

Phoenix

FC8371-FC8379 / FC8383-FC8389 / FC8391

| Author: | Niels Goedvolk / Yvonne Dingsté |
| --- | --- |
| Date: | 20-01-2015 |
| AKB: | AKB229F_152482 |
| Category: | DA-Floorcare |
| Status: | Final |
| Version: | PPC |

AKB-number generator

## Product introduction

Phoenix is the successor PowerLife, LE Bag appliance. New Philips Design language.

Main benefit will be high performance (High suction power in HP).

Phoenix will carry an active-lock mechanism.

This new, powerful, affordable bag vacuum cleaner from Philips gives you best cleaning results from start to finish.It carries Philips PowerFlow technology .

## VPH

## Consumer care focus:

For this product we carry out the standard consumer care package +

- Choose: difference between models, difference between powerlife

- Buy:

- Setup: focus on activelock

- Use:

- Maintain/repair: how to keep performance over time

- Replace: spareparts available online

## CRM strategy:

Integration CRM (compelling reason for registration, in box communication, follow up upon registration) – tbd by CMM

## Sales introduction and IPD milestone planning

| Business Market Combination (BMC) | Launchdate (LD) | Planned sales intro year /BMC (x1000) | Total planned sales /BMC (x1000) |
| --- | --- | --- | --- |
| Benelux | WK 1538 | 20 | 200 |
| Russia, Ukraine & Central Asia | WK 1539 | 25 | 250 |
| DACH | WK 1538 | 20 | 200 |
| Central & Eastern Europe | WK 1538 | 21,5 | 212,50 |
| Middle East & Turkey | WK 1538 | 10,5 | 106 |

Project Plan Committed 		PPC:	WK1504

Serviceable parts identified.

Product Validated		PV:	WK1527

Input: supplier factory codes and price for all Spare Parts.

Input: Exploded view / 3D cad file + BoM list.

Industrial Release		IR:	WK1529

Reservce capacity (50-100 pcs) of all identified spare parts.

Commercial Release 		CR:	WK1531

## Warranty and service policy

- 2 Year warranty

- Replacement, Carry in, repair by component swap.

## Proposed Accessories & Consumer Replaceable Parts

| Spare part | Commercial Accessory | Online shop price |
| --- | --- | --- |
| Telescopic tube | CRP |  |
| TriActive Nozzle | CRP |  |
| Outlet Filter | CRP |  |

## CoNQ prediction & cost driver assumption

CoNQ as % of sales:  12,5 %

CREX Best estimate:  1,93 %

CPI:  € 29,34

Call center cost as % of sales: 1,32  %

## Riskmatrix

| Risk area | y/n |
| --- | --- |
| Known supplier | Y |
| Product new to Philips / Market / World | n / n / n |
| All identified risks addressed to project team? | N.A. |

## Consumer care package

| Item | Detail | Availability timing | Owner | Cost (T.I.C) / Marcom budget |
| --- | --- | --- | --- | --- |
| In-box |
|  | User Manual | 1528 (text) 1532 (final) | Aymen |  |
|  | Quick Start Guide | 1532 | Aymen |  |
|  | World Wide Guarantee Card | 1532 | Aymen |  |
|  | Inbox leaflet | 1532 | Aymen |  |
|  | Worldwide guarantee leaflet | 1532 | Aymen |  |
| Web |
|  | Leaflet and Photo's | 1530 | Aymen |  |
|  | Specifications in leaflet covered (size, dimensions, weight etc.) (PFS) | 1530 | Aymen |  |
|  | Accessory information linked to CTN’s / online (PFS) | 1530 | Yvonne |  |
|  | Support movies | 1530 | Niels | € |
|  | Pre-purchase FAQ's | 1530 | Niels |  |
|  | Post-purchase FAQ's | 1530 | Niels |  |
|  | Tips & Tricks | 1530 | Niels |  |
|  | Web reviews | 1530 | Niels | € |
| Call Center |
|  | Training package - technical and soft skills | 1530 | Niels |  |
|  | Training execution (Powerpoint/online/onsite) | 1532 | Niels | € |
|  | Commercial Product samples | 1530 | Aymen | € |
|  | Call center Feedback | 1532 | Niels | € |
| Service Centers |
|  | Service Manual | 1532 | Yvonne | € 5538,- |
|  | Service Bill of Material, incl. spare parts Purchasing Master data | 1530 | Yvonne |  |
|  | Training package diagnostics & repair | 1532 | Yvonne |  |

## Consumer experience feedback loop

Fast feedback on quality and useability from Call centers.

Rating and reviews pending on capacity.

# Text boxes

Consumer Marketing Manager

To be approved via PPIM

Approval

IR

AA

PPC

PV

CR

PE

VPD

IR

PC