Consumer Lifestyle

Consumer Care Book

MAESTRO

| Author: | Niels Goedvolk / Yvonne Dingsté |
| --- | --- |
| Date: | 08-11-2016 |
| AKB: | AKB880F_160109 |
| Category: | DA-Floorcare |
| Status: | Final |
| Version: | PPC |

AKB-number generator

## Product introduction

## VPH

See PPIM

## Consumer care focus:

For this product we carry out the standard consumer care package +

- Choose:

- Buy:

- Setup:

- Use:

- Maintain/repair:

- Replace:

## CRM strategy:

N.A.

## Sales introduction and IPD milestone planning

| Business Market Combination (BMC) | Launchdate (LD) | Planned sales intro year /BMC (x1000) | Total planned sales /BMC (x1000) |
| --- | --- | --- | --- |
| DACH | WK 1724 | 10 | 202 |
| Benelux | WK 1724 | 6 | 124 |
| Russia | WK 1724 | 8 | 170 |
| Central & Eastern Europe | WK 1724 | 4 | 170 |
| Turkey | WK 1724 | 1 | 39 |
| China | WK 1724 | 17 | 359 |

Project Plan Committed 		PPC:	WK1641

Serviceable parts identified.

Product Validated		PV:	WK1719

Input: supplier factory codes and price for all Spare Parts.

Input: Exploded view / 3D cad file + BoM list.

Industrial Release		IR:	WK1721

Reservce capacity (50-100 pcs) of all identified spare parts.

Commercial Release 		CR:	WK1724

## Warranty and service policy

- 2 Year warranty

- Replacement, Carry in, repair by component swap.

## Proposed Accessories & Consumer Replaceable Parts

| Spare part | Commercial Accessory | Online shop price |
| --- | --- | --- |
| HEPA Filter | YES |  |
| Filter assy Bucket | NO - CRP |  |
| Tube | NO - CRP |  |
| Hose | NO - CRP |  |
| Nozzle, several options, will be defined in later stage |  |  |

## CoNQ prediction & cost driver assumption

CoNQ as % of sales: 1,26 %

CREX Best estimate: LowPower  4,0 %  /  High Power 3,0 %

CPI:  € 27,15

Call center cost as % of sales:  1,04 %

## Riskmatrix

| Risk area | y/n |
| --- | --- |
| Known supplier | Y |
| Product new to Philips / Market / World | N / N /N |
| All identified risks addressed to project team? | Y |

## Consumer care package

| Item | Detail | Availability timing | Owner | Cost (T.I.C) / Marcom budget |
| --- | --- | --- | --- | --- |
| In-box |
|  | User Manual | PV (text) IR (final) | Ferit Yilmaz |  |
|  | Quick Start Guide | IR | Ferit Yilmaz |  |
|  | World Wide Guarantee Card | IR | Ferit Yilmaz |  |
| Web |
|  | Leaflet and Photo's | CR | Ferit Yilmaz |  |
|  | Specifications in leaflet covered (size, dimensions, weight etc.) (PFS) | CR | Ferit Yilmaz |  |
|  | Accessory information linked to CTN’s / online (PFS) | CR | Yvonne Dingsté |  |
|  | Support movies | N.A. | N.A. |  |
|  | Pre-purchase FAQ's | CR | Niels Goedvolk |  |
|  | Post-purchase FAQ's | CR | Niels Goedvolk |  |
|  | Tips & Tricks | CR | Niels Goedvolk |  |
|  | Web reviews | CR | Niels Goedvolk |  |
| Call Center |
|  | Training package - technical and soft skills | IR | Niels Goedvolk |  |
|  | Training execution (Powerpoint/online/onsite) | CR | Niels Goedvolk |  |
|  | Commercial Product samples | IR | Ferit Yilmaz |  |
|  | Call center Feedback | CR | Niels Goedvolk |  |
| Service Centers |
|  | Service Manual | CR | Yvonne Dingsté | € |
|  | Service Bill of Material, incl. spare parts Purchasing Master data | CR - 2WK | Yvonne Dingsté |  |
|  | Training package diagnostics & repair | CR | Yvonne Dingsté |  |

## Consumer experience feedback loop

Consumer Feedback loop : call center data and reviews 3-6 months after CR.

# Text boxes

Consumer Marketing Manager

To be approved via PPIM

Approval

IR

AA

PPC

PV

CR

PE

VPD

IR

PC