Consumer Lifestyle

Consumer Care Book

Bermuda / PowerPro Aqua

FC6400, FC6401, FC6402

| Author: | Yvonne Dingsté & Niels Goedvolk |
| --- | --- |
| Date: | December 10, 2014 |
| AKB: | AKB 229F-142400 |
| Category: | DA-Floorcare |
| Status: | Final |

AKB-number generator

## Product introduction

Building on the always at hand, easy solution to clean everyday dry dirt, we are offering an additional and differentiating benefit (cleaning as well sticky stains with moist mop/wipe) in one go. Grow our presence and weighted distribution in rechargeable hand sticks with a competitive hand stick (performance, price) which offers additional benefit and better consumer experience (cleaning of the dust container and filters).

## VPH

## Consumer care focus:

For this product we carry out the standard consumer care package +

- Choose: Show differences between models in clear comparison tables, incl. battery specs and charging time also at retailer websites.

- Buy:

- Setup:

- Use: Detergent explanation (volume).

- Maintain/repair: clear explanation cleaning and maintenance on support site. How to clean water tank. Connect to Choon Mei Ong to see how we can arrange something.

- Replace: good availability CRP’s (online shop)

## CRM strategy:

CRM compelling reason for registration: Replacement pack with mopping wipes. In box communication by CRM card (tbd), follow up upon registration: four emails follow up and focus on cleaning maintenance tips.  Europe is confirmed. China pending. Connect to Renata Buranello to make final decisions and support.

## Sales introduction and IPD milestone planning

| Business Market Combination (BMC) | Launchdate (LD) | Planned sales intro year /BMC (x1000) | Total planned sales /BMC (x1000) |
| --- | --- | --- | --- |
| DACH | WK1535 | 5 | 21 |
| Turkey | WK1535 | 1 | 6 |
| Benelux | WK1535 | 5 | 15 |
| Russia | WK1535 | 6 | 20 |
| CEE | WK1535 | 4 | 15 |
| ASEAN | WK1535 | 2 | 8 |
| France | WK1535 | 2 | 8 |
| Italy | WK1535 | 2 | 5 |
| Iberia | WK1535 | 2 | 5 |
| China | WK1535 | 11 | 47 |
| Korea | WK1535 | 4 | 23 |

Project Plan Committed 		PPC:	WK1450

Prototype Consolidation		PC:	WK1502

Product Validated		PV:	WK1502

Industrial Release		IR:	WK1524

Commercial Release 		CR:	WK1525

## Warranty and service policy

- 2 Year warranty

- Replacement, Carry in, repair by component swap. (Same as PP Uno)

## Proposed Accessories & Consumer Replaceable Parts

| Accessories: | Online shop price |
| --- | --- |
| Microfiber pads (FC8063) | €14,99 |

| Consumer Replaceable Parts | Online shop price |
| --- | --- |
| Foam Filter | € 4,99 |
| Water container / Mopping element | € 24,99 |
| Dust Container | € 9,99 |
| Cyclone filter | € 9,99 |
| Adapter | € 9,99 |
| Wetting strip | € 14,99 |
| Wipe holder | € 29,99 |

## Remark : prices for Online shop are not fixed yet.

## CoNQ prediction & cost driver assumption

CoNQ as % of sales: 0,13%

CREX Best estimate: 4,83 %

CPI:  € 4,58

Call center cost as % of sales: 5%

## Consumer care package

| Item | Detail | Availability timing | Owner | Cost (T.I.C) / Marcom budget |
| --- | --- | --- | --- | --- |
| Front-end Touchpoints |
| In-box |
|  | User Manual | PV (text) IR (final) | Angelika Dietrich (CMM) |
|  | Quick Start Guide | IR | Angelika Dietrich (CMM) |
|  | Inbox leaflet | IR | Angelika Dietrich (CMM) / Renata Buranello (CRM) |
|  | Worldwide guarantee leaflet | IR | Angelika Dietrich (CMM) |
| Web |
|  | Leaflet and Photo's | CR | Angelika Dietrich (CMM) |
|  | Specifications in leaflet covered (size, dimensions, weight etc.) (PFS) | CR | Angelika Dietrich (CMM) |
|  | Accessory information linked to CTN’s / online (PFS) | CR | Yvonne Dingsté (service delegate) |
|  | Support movies | CR | Tbd | € |
|  | Pre-purchase FAQ's | CR | Niels Goedvolk (CCEM) |
|  | Post-purchase FAQ's | CR | Niels Goedvolk (CCEM) |
|  | Tips & Tricks | CR | Niels Goedvolk (CCEM) |
|  | Consumer Care Leaflet | CR | CEM |
|  | Web reviews | CR | Niels Goedvolk (CCEM) | € |
| Call Center |
|  | Training package - technical and soft skills | IR | Niels Goedvolk (CCEM) |
|  | Training execution (Powerpoint/online/onsite) | CR | Niels Goedvolk (CCEM) | € |
|  | Commercial Product samples | IR | Yvonne Dingsté (Service delegate) | € |
|  | Call center Feedback | CR | Niels Goedvolk (CCEM) | € |
| Back-end Touchpoints |
| Service Centers |
|  | Service Manual | CR | Yvonne Dingsté (service delegate) |
|  | Service Bill of Material, incl. spare parts Purchasing Master data | CR - 2WK | Yvonne Dingsté (service delegate) |
|  | Training package diagnostics & repair | CR | Yvonne Dingsté (service delegate) |

## Consumer experience feedback loop

Consumer feedback after launch from our call centers by Niels Goedvolk.

Document history

| Revision | Change |
| --- | --- |
| 1.0 | New Document |

# Text boxes

Consumer Marketing Manager

To be approved via PPIM

Approval

IR

AA

PPC

PV

CR

PE

VPD

IR

PC