Consumer Lifestyle

Consumer Care Book

Atlas

FC865x

Consumer Marketing Manager

To be approved via PPIM

Approval

| Author: | Niels Goedvolk, Yvonne Dingsté |
| --- | --- |
| Date: | 21-03-2013 |
| AKB: | AKB 229F-130660 |
| Category: | DA-Floorcare |
| Status: | Draft |
| Version: | PPC |

AKB-number generator

## Product introduction

## Business objectives:

1. Succeed to Easy Life Bag counting for 17% of our sales in Bag segment (14M€)

2. Maintain & build market share at mid bag price points (€99-€129)

3. Provide Retailers with a strong competitive canister at critical price point of 99€ and bridge the gap towards PerformerPro 
Target Group: Blue and Black segments

## Marketing objectives:

## 1.Increase preference vs. competitor in the price segment of 99€-129€ 
2. Upgrade consumers from PowerLife towards Atlas

## VPH

For Atlas project the general VPH of Floorcare is valid.

## Consumer care focus:

For this product we carry out the standard consumer care package +

- Choose: support benefits by clear communication of the specificastions.

- Buy:

- Setup: 
a) Supporting the accessories included  (list available accessories and where  to buy to enable consumer to upgrade)

- Use:

- Maintain/repair:

a) Product experience enhancement especially why, how to clean the filters,  where they are located and how to purchase.

- Replace:

CRM strategy:

EU: Registration card added.

## Sales introduction and IPD milestone planning

| Business Market Combination (BMC) | Launchdate (LD) | Planned sales intro year /BMC (x1000) | Total planned sales /BMC (x1000) |
| --- | --- | --- | --- |
| - Russia | WK1345 | - 15 | - 55 |
| - CEE | WK1343 | - 25 | - 92.5 |
| - DACH | WK1343 | - 35 | - 129 |
| - Benelux | WK1343 | - 35 | - 129 |
| - France | WK1343 | - 5 | - 23.5 |
| - Poland | WK1343 | - 5 | - 13.5 |

IR

AA

PPC

PV

CR

PE

VPD

IR

PC

Project Plan Committed 		PPC:	WK1312

Prototype Consolidation		PC:	WK1312

Product Validated		PV:	WK1331

Industrial Release		IR:	WK1333

Commercial Release 		CR:	WK1343

## Warranty and service policy

- 2 Year warranty

- Repair by component swap.

## Proposed Accessories & Consumer Replaceable Parts

| Accessories: | Online shop price |
| --- | --- |
| Replacement kit including filter and dustbags (tbd) | (Tbd) |

| Consumer Replaceable Parts | Online shop price |
| --- | --- |
| HEPA Filter |  |
| Nozzle |  |
| Turbo Brush |  |
| Accessoires |  |

## CoNQ prediction & cost driver assumption

CoNQ as % of sales: 1.05%

CREX Best estimate: 2.14%

CPI:  € 22.16

Call center cost as % of sales: 1.9%

## Consumer care package

| Item | Detail | Availability timing | Owner | Cost (T.I.C) / Marcom budget |
| --- | --- | --- | --- | --- |
| Front-end Touchpoints |  |  |  |  |
| In-box |  |  |  |  |
|  | User Manual | PV (text) IR (final) | Aymen Mnif |  |
|  | Quick Start Guide | IR | Aymen Mnif |  |
|  | Inbox leaflet | IR | Aymen Mnif |  |
|  | Worldwide guarantee leaflet | IR | Aymen Mnif |  |
| Web |  |  |  |  |
|  | Leaflet and Photo's | CR | Aymen Mnif |  |
|  | Specifications in leaflet covered (size, dimensions, weight etc.) (PFS) | CR | Aymen Mnif |  |
|  | Accessory information linked to CTN’s / online (PFS) | CR | Yvonne Dingsté |  |
|  | Support movies | CR | Niels Goedvolk | € |
|  | Pre-purchase FAQ's | CR | Niels Goedvolk |  |
|  | Post-purchase FAQ's | CR | Niels Goedvolk |  |
|  | Tips & Tricks | CR | Niels Goedvolk |  |
|  | Consumer Care Leaflet | CR | CEM |  |
|  | Web reviews | CR | Niels Goedvolk | € |
| Call Center |  |  |  |  |
|  | Training package - technical and soft skills | IR | Niels Goedvolk |  |
|  | Training execution (Powerpoint/online/onsite) | CR | Niels Goedvolk | € |
|  | Commercial Product samples | IR | Yvonne Dingsté | € |
|  | Call center Feedback | CR | Niels Goedvolk | € |
| Back-end Touchpoints |  |  |  |  |
| Service Centers |  |  |  |  |
|  | Service Manual | CR | Yvonne Dingsté |  |
|  | Service Bill of Material, incl. spare parts Purchasing Master data | CR - 2WK | Yvonne Dingsté |  |
|  | Training package diagnostics & repair | CR | Yvonne Dingsté |  |

## Consumer experience feedback loop

Fast feedback after launch: call center call analysis, Bazaarvoice/ webreview analysis. Bi weekly feedback loop in first months. Over time change to monthly or hold.