Consumer Lifestyle

Consumer Care Book

Atlantis

FC7010 / FC7012

| Author: | Goedvolk, Niels, Dingsté, Yvonne |
| --- | --- |
| Date: | 04-02-2013 |
| AKB: | AKB 229F-130486 |
| Category: | DA-Floorcare |
| Status: | Draft |
| Version: | PPC |

AKB-number generator

## Product introduction

Atlantis is a handheld steam cleaner that will be specially developed for the Asia marNiels Goedvolkt, with China as leading BMC. CO strongly believe in the consumer insight of this proposition and recognize the potential in their marNiels Goedvolkt. The main advantage will be hygienic clean that will remove stains and oil from smooth surfaces easily. It will be positioned as a surface cleaner for kitchen and bathroom (not for furniture made of wood). This product will bring simplicity to consumers on their cleaning experience, like no other handheld steamer can do; as they will be designed to easily reach corners and tight spaces thanks to the triangular nozzle and the different microfiber pads for all cleaning needs. The objective is to bring 2 SKU’s execution, with differentiation in design and accessories.

## VPH

## Consumer care focus:

For this product we carry out the standard consumer care package +

- Choose: Support the “To market the environment sanitary”theme. 
Focus on hygienic results.

- Buy: Focus on presale questions: how to use, where to use, where to buy.

- Setup:

- Use: clear communication on types of surface & ease of use.

- Maintain/repair: How and when  to clean steampads.

- Replace: How and where to buy steampads / accessories.

## CRM strategy:

No CRM card added (tbd)

## Sales introduction and IPD milestone planning

| Business Market Combination (BMC) | Launchdate (LD) | Planned sales intro year /BMC (x1000) | Total planned sales /BMC (x1000) |
| --- | --- | --- | --- |
| Asian Pacific | Q3 2013 | 0 | 18,75 |
| Europe | Q3 2013 | 0 | 5,75 |
| China PRC | Q3 2013 | 30 | 59,8 |

Project Plan Committed 		PPC:	WK1310

Prototype Consolidation		PC:	WK1317

Product Validated		PV:	WK1333

Industrial Release		IR:	WK1335

Commercial Release 		CR:	WK1338

## Warranty and service policy

- 2 Year warranty

- Exchange

## Proposed Accessories & Consumer Replaceable Parts

| Spare part | Commercial Accessory | Online shop price |
| --- | --- | --- |
| Micro Fibre Pads | Y | tbd |

## CoNQ prediction & cost driver assumption

CoNQ as % of sales:  0.32 %

CREX Best estimate:  1,83  %

CPI:  €  0,62

Call center cost as % of sales:  3, 56 %

## Riskmatrix

| Risk area | y/n |
| --- | --- |
| Known supplier | Y |
| Product new to Philips / Markett / World | Y / N / N |
| All identified risks addressed to project team? | Y |

## Consumer care package

| Item | Detail | Availability timing | Owner | Cost (T.I.C) / Marcom budget |
| --- | --- | --- | --- | --- |
| In-box |
|  | User Manual | PV (text) IR (final) | CMM |  |
|  | Quick Start Guide | IR | N/A |  |
|  | World Wide Guarantee Leaflet | IR | CMM |  |
|  | Inbox leaflet | IR | tbd |  |
| Web |
|  | Leaflet and Photo's | CR | CMM |  |
|  | Specifications in leaflet covered (size, dimensions, weight etc.) (PFS) | CR | CMM |  |
|  | Accessory information linked to CTN’s / online (PFS) | CR | YVONNE DINGSTÉ |  |
|  | Support movies | CR | tbd | € |
|  | Pre-purchase FAQ's | CR | NIELS GOEDVOLK |  |
|  | Post-purchase FAQ's | CR | NIELS GOEDVOLK |  |
|  | Tips & Tricks | CR | NIELS GOEDVOLK / CMM |  |
|  | Consumer Care Leaflet | CR | CEM |  |
|  | Web reviews | CR | NIELS GOEDVOLK / external company | € |
| Call Center |
|  | Training package - technical and soft skills | IR | NIELS GOEDVOLK |  |
|  | Training execution (Powerpoint/online/onsite) | CR | NIELS GOEDVOLK | € |
|  | Commercial Product samples | IR | CMM | € |
|  | Call center Feedback | CR | NIELS GOEDVOLK | € |
| Service Centers |
|  | Service Manual | CR | YVONNE DINGSTÉ | € |
|  | Service Bill of Material, incl. spare parts Purchasing Master data | CR - 2WK | YVONNE DINGSTÉ |  |
|  | Training package diagnostics & repair | CR | YVONNE DINGSTÉ |  |

## Consumer experience feedback loop

Webreviews, Call Center Feedback Analysis, FAQ optimilization.

# Text boxes

Consumer Care:

To be approved via PPIM

Approval

IR

AA

PPC

PV

CR

PE

VPD

IR

PC