Omnivore final 2.6

04-05-2010

Consumer Care Book

ME Omnivore

HD9220

Category:	Air fryer

Author:	Ruud Verbeek

Date:	2010-01-04

Version:	Draft 2.3

AKB nummer:	AKB 32RV-0900065

No. of pages:	15

Index

1 Introduction, planning	3

1.1 General Introduction	3

1.2 IPD milestones	4

1.3 Introduction Regions/countries, Quantities, Price	4

1.4 Total predictions of sales (sales in Year / total sales)	4

1.5 Consumer Service Offering (CSO) and repair process	5

1.6 Consumer (CRM) & Loyalty	5

General	5

2 Technical specifications	6

2.1 Range overview	6

2.2 Product specifications	6

2.3 New commercial features	6

2.4 Commercial Accessories	6

3 Architecture and characteristics	7

3.1 Mechanical	7

3.2 Electrical	7

3.3 Spare parts for the online shop	7

3.4 Critical	8

3.5 Consumer replaceable parts (CRP)	8

3.6 Normal spare parts	8

4 Cost of non quality prediction	9

4.1 Fast feedback program	9

4.2 Call center cost	9

4.2.1 Cost for answer the phone	9

4.2.2 Call center training	9

4.2.3 A product specialist (feedback loop)	10

4.3 CPI (Cost per Intervention)	10

4.4 Predicted Field Quality (PFQ) or Field Call Rate (FCR)	10

4.5 ConQ (Cost of non Quality)	11

4.6 Loyalty & registration	11

5 Consumer care package planning	12

5.1 Consumer care package (Benelux, France, UK)	12

5.2 Special phone number	14

5.3 FAQ (Frequently Asked Questions)	14

5.4 Call center	14

Attachment 1: Explanation abbreviations	15

# 1 Introduction, planning

De air fryer is a new way of cooking; you will prepare your food without or less fat. With hot air in a special flow direction and speed you will prepare your food in minutes.

Air fryer offers a versatile and healthy way for food preparation which......

- Is an alternative for using a deep-fryer, oven or furnace

- Operates without oil or fat

- Works faster and better than anything on the market

- Is easy to control and operate

- Can be positioned as a new generation of kitchen appliances

- Can be offered for an affordable consumer price

- Is based on new and exclusive, easy to understand

## 1.1 General Introduction

The air fryer will launch in the follow countries.

September 1010		: France

October 1010			: BeNeLux

December 1010			: UK

March 1011	: DACH, CEE, Iberia, MEA, Poland, Greece, Russia, Ukraine, UK & Ireland, Nordics, Italy

## 1.2 IPD milestones

Project Plan Committed             PPC     1009

Prototype Consolidation            PC       1015

Product Validated                     PV        1028

Industrial Release                      IR         1030

Commercial Release                  CR        1032

## 1.3 Introduction Regions/countries, Quantities, Price

| Type number | Region Stroke version | Total Planned quantity | FSP | IIP (Invoice price) | net – net price | Going price |
| --- | --- | --- | --- | --- | --- | --- |
| HD9220 | all | 648K | € 40,- $ 55,- | € 72,80 $ 102,- | € 104,- $ 146,- | € 199,- $ 279,- |
| HD9240 | all | 228K | € 56,- $ 78,- | € 91,70 $ 130,- | € 131.- $ 174,- | € 250,- $ 351,- |

* IIP = 0.7 * Net- Net price

* Total planned quantity is over 4 years

## 1.4 Total predictions of sales (sales in Year / total sales)

## 1.5 Consumer Service Offering (CSO) and repair process

| Region | CSO Front end | CSO Back end | Repair process |
| --- | --- | --- | --- |
| Europe | Call center FAQ Web support FAQ DFU / User manual Leaflet Instruction movies / tutorials Quick start guide | Repair | Module swap |

## 1.6 Consumer (CRM) & Loyalty

### General

Consumer Care and CRM should:

- Stimulate purchase by:

  - creating awareness and familiarity with the product and re-assuring the believability of the proposition through consumer education (pro-actively via pre-sale crm e-mail to target audience and reactively via call center and on line support)

  - lowering the purchase threshold through a free trial/not satisfied-money back offer

- create positive word of mouth and loyalty by enhancing the product usage pro-actively through crm post sale messaging (extra recipes, tips and tricks) and re-actively via call center and on line support (confirming the consumer made the right choice) and usage reactivation upon return from repair

- Enable nps product feedback and augment the crm post sale target audience by stimulate product registration

- accelerate the learning from consumer by installing a dedicated call center feedback loop

# 2 Technical specifications

## 2.1 Range overview

- HD9020 ME Omnivore

- HD9020 HE Omnivore

## 2.2 Product specifications

Voltage:			220-240V

Power consumption:		1400W

Standby power:			0.5 W

Frequency:			50-60 Hz

Dimensions:			280*345*310 L/H

Temp range			80 – 200degC

Supply voltgae			220-240Vac, 50-60Hz, 1400W

## 2.3 New commercial features

The Air fryer is a new concept of preparing your food.

## 2.4 Commercial Accessories

N.a

# 3 Architecture and characteristics

## 3.1 Mechanical

## 3.2 Electrical

## 3.3 Spare parts for the online shop

  - Basket

  - Basket holder

  - Food separator

## 3.4 Critical

  - CRP’s

  - Motor fan assy

## 3.5 Consumer replaceable parts (CRP)

  - Basket

  - Basket holder

  - Food separator

## 3.6 Normal spare parts

  - Timer

  - Thermostat assy

  - Cover

  - Top cover

  - Timer cover

  - Timer knop

  - Fuses

  - 2 wire crimp housing

  - Heating element

# 4 Cost of non quality prediction

## 4.1 Fast feedback program

| Feedback | regions | Quantity | cost | Yes / No |
| --- | --- | --- | --- | --- |
| Call center feedback | Europe, | 100 | € 100 | yes |
| Web feedback | Europe, | 100 | € 100 | yes |
| Rapid exchange | Europe, | 100 | € 5000 | yes |

| Total fast feedback cost | € 5200,- |
| --- | --- |

## 4.2 Call center cost

### 4.2.1 Cost for answer the phone

### 4.2.2 Call center training

CMM and ARC train the call center on location. (Barcelona, Eindhoven, Kingston)

### 4.2.3 A product specialist (feedback loop)

A product specialist will be installed for the first 6 months after launch. Bi weekly meeting with Consumer care, CMM, ARC, call center Barcelona, Eindhoven, Kingston to discuss the topics of the consumer questions.

## 4.3 CPI (Cost per Intervention)

## 4.4 Predicted Field Quality (PFQ) or Field Call Rate (FCR)

## 4.5 ConQ (Cost of non Quality)

## 4.6 Loyalty & registration

Loyalty & registration (free of charge relevant accessory)

Not know what kind of accessories will use for this action.

# 5 Consumer care package planning

## 5.1 Consumer care package (Benelux, France, UK)

|  |  | Deadline | Accountable | Responsible | Remark |
| --- | --- | --- | --- | --- | --- |
| In-box |  |  |  |  |  |
|  | User Manual | Wk1027 | ARC | CMM |  |
|  | Quick Start Guide | Wk1027 | ARC | CMM |  |
|  | Consumer Care Leaflet | Wk1027 | DFU | CMM |  |
|  | Loyalty / registration | Wk1027 | CMM | CMM | General welcome card |
|  | 30 days try out period | Wk1027 | CMM | CMM |  |
| Web |  |  |  |  |  |
|  | Leaflet and Photo's | Wk1027 | DFU/ARC | CMM |  |
|  | FAQ's | Wk1027 | ARC | CMM |  |
|  | Tips and Tricks | Wk1027 | CMM / Marcom | CMM |  |
|  | Instruction movies (tutorials) | Wk1033 | Marcom | CMM | (Movie about how to clean the appliance) |
|  | Warranty (guarantee leaflet) | Wk1027 | DFU | CMM |  |
| Call Center |  |  |  |  |  |
|  | Callcenter training document | Wk1029 | CCQ/ARC | CMM | Tip & Tricks, FAQ’s, Pre sales, Use of the Applinace, service policy, service instruction, Clean ability, consumer registration, 30 days try out period, benefits of the omnivore,Competitors |
|  | Training execution | Wk1030 | CCQ / ARC / CMM | CCQ / ARC / CMM | Training take place on call center location |
|  | Product samples | Wk1023 | Project leader | CMM | 6 Samples are add to product list +2 extra samples for Call Center Barcalona. |
|  | Product specialist | Wk1030 | CCQ | CMM | Jan Prinsen is contact person for the product specialist |
|  | Feedback loop plan | Wk1027 | CCQ | CMM | Arrange by weekly call between Philips and call centers |
| Repair & Exchange |  |  |  |  |  |
|  | Service Manual | Wk1027 | CCQ | CCQ |  |
|  | Service Bill of Material, incl. spare parts Purchasing Master data | Wk1029 | CCQ | CCQ |  |
|  | Training package repair | Wk1035 | CCQ | CCQ |  |
| After Sales |  |  |  |  |  |
|  | Clean ability | Wk1027 | ARC | ARC | Clean ability team (ARC, DQD, CCQ) |

## 5.2 Special phone number

For Europe; 800-number will be added to user manual and quick start guide

## 5.3 FAQ (Frequently Asked Questions)

FAQ will be translated in to following languages.

## 5.4 Call center samples

Samples call center

Total samples 14 samples

2 samples in week 1023 (Remco Linnewiel)

8 samples after launch (Michiel Kerkheart)

Europe

2  	Kinston UK 			:UK, Nordic

2	Warshow, poland		:East Europe

2	Moskow, Russia 		:Russia

2	Wittenberg, Germany		:Dach

2	Eindhoven, Netherlands		:Benelux

4	Barcelona, Spain		:Iberia, France, Italy, Greece

Mea

2	Local

# Attachment 1: Explanation abbreviations

VPD:	Value Proposition Debriefing

AA:	Assignment Agreed

PPC:	Project Plan Committed

CC:	Concept Consolidation

PC:	Prototype Consolidation

PV:	Product Validated

IR:	Industrial Release

CR:	Commercial Release

PE:	Project end

FSP:	Factory Standard Price

IIP:	Internal Invoice Price (FSP + NSO kost)

DFU:	Direction For Use

FAQ:	Frequently Ask Questions

PFQ:	Predicted Field Quality

CSO:	Consumer Service Offering

ConQ:	Cost of non Quality

CSP:	Critical Spare Part

CRP:	Consumer Replaceable Part

ACR:	Average contact Rate

FCR:	Field Call Rate

FAQ:	Frequently Ask Questions.

LATAM 	= Latin America

Nafta		= North America, Canada and Mexico

APMEA		= Asian Pacific, Middle East, Africa

Europe		= Europe

# Text boxes

CMM: Michiel kerckheard

(Please place a scan signature)

Date:

IR

AA

PPC

PV

CR

PE

VPD

IR

PC

CC