25-06-2009

Consumer Care Book

Oven

HD4494 / HD4496

Category:	Kitchen Appliances

Author:	Ruud Verbeek

Date:	2009/06/25

Version:	Draft v1.4

AKB nummer:	AKB 32RV-0900018

No. of pages:	17

Index

1 Introduction, planning	3

1.1 General Introduction	3

1.2 IPD milestones	4

1.3 Introduction Regions/countries, Quantities, Price	4

1.4 Total predictions of sales (sales in Year / total sales)	4

1.5 Consumer Service Offering (CSO) and repair process	5

1.6 Consumer (CRM) & Loyalty	5

2 Technical specifications	6

2.1 Range overview	6

2.2 Product specifications	6

2.3 New commercial features	7

2.4 Commercial Accessories	7

3 Architecture and characteristics	8

3.1 Mechanical	8

3.2 Electrical	8

3.3 Critical spare parts	9

3.4 Consumer replaceable parts	9

4 Cost of non quality prediction	10

4.1 Call center cost	10

4.2 CPI (Cost per Intervention) & Expected call center costs	10

4.3 Predicted Field Quality (PFQ) or Field Call Rate (FCR)	10

4.4 ConQ (Cost of non Quality)	11

4.5 Charge back agreement	12

4.6 Initial Stocking confirmation	12

4.7 Fast feedback program	13

5 Consumer care package planning	14

5.1 Consumer care package	14

5.2 Special phone number	15

5.3 FAQ (Frequently Asked Questions)	15

Attachment 1: Explanation abbreviations	16

Attachment 2: Cost per call	17

# 1 Introduction, planning

## 1.1 General Introduction

The Toaster ovens HD4494 and HD4496 are the follow up of the toaster ovens HD4493 and HD4495. The purpose of this launch is to continue the presence of toaster oven in the market.

HD4494

Ideal for cooking different snacks

• Toasts or warms food and snacks

• Adjustable temperature control for optimal result

• Large baking tray for cooking different foods

• 700W (HV) high power

Simple design with clear indication

• On/off light shows status clearly

• Ready bell sounds when food is ready

The ultimate in convenience

• 30-minute timer shuts off the oven once ready

• Sliding rack for easy handling

HD4496

Ideal for cooking different snacks

• Bakes, broils, toasts, warms food and snacks

• Adjustable temperature control for optimal result

• Large baking tray for cooking different foods

• 900W (HV) high power

Simple design with clear indication

• On/off light shows status clearly

• Ready bell sounds when food is ready

The ultimate in convenience

• 45-minute timer shuts off the oven once ready

• Sliding rack for easy handling

• Non stick coating tray for easy cleaning

## 1.2 IPD milestones

Project Plan Committed 		PPC: 	wk 911

Concept Consolidation 		CC:	wk 911

Prototype Consolidation	 	PC:	wk 911

Product Validated 		PV:	wk 931

Industrial Release 		IR:	wk 936

Commercial Release 		CR: 	wk 940

## 1.3 Introduction Regions/countries, Quantities, Price

| Type number | Region Stroke version | First shipment (plant) | Total Planned quantity | FSP | IIP (Invoice price) | net – net price | Going price |
| --- | --- | --- | --- | --- | --- | --- | --- |
| HD4494/10 | Singapore | W936 | 32k | € 10.88 | € 15.30 | € 20.93 | € 37.68 |
| HD4494/10 | Brazil | W936 | 80k | €10.88 | € 18.80 | € 25.80 | € 60.58 |
| HD4494/10 | Korea | W936 | 32k | €10.88 | € 20.00 | € 27.30 | € 49.08 |
| HD4494/10 | Platino | W936 | 12k | €10.88 | € 20.00 | € 27.30 | € 49.14 |
| HD4496/20 | Singapore | W936 | 32k | € 11.87 | € 17.70 | € 24.23 | € 43.62 |
| HD4496/20 | Brazil | W936 | 60k | € 11.87 | € 22.00 | € 29.79 | € 70.01 |
| HD4496/20 | China | W936 | 43k | € 11.87 | € 21.00 | € 28.07 | € 52.21 |

*Platino: Argentina, Uruguay and Paraguay

*Quantities are based on 4 year sale

*IIP= +/- 73% of the Net-Net price

## 1.4 Total predictions of sales (sales in Year / total sales)

The total sales in 4 years

HD4494 = 877 K

HD4496 = 135 K

## 1.5 Consumer Service Offering (CSO) and repair process

| Region | CSO Front end | CSO Back end | Repair process |
| --- | --- | --- | --- |
| Latam | Call center FAQ Web support FAQ DFU / User manual Leaflet | Replace | scrap |
| APMEA | Call center FAQ Web support FAQ DFU / User manual Leaflet | Replace | scrap |

# 1.6 Consumer (CRM) & Loyalty

n.a

# 2 Technical specifications

## 2.1 Range overview

The HD4494 will be the follow up of the HD4493.

The HD4496 will be the follow up of the HD4495.

HD4493

HD4494

Specifications see2.2

HD4495

HD4496

Specifications see2.2

## 2.2 Product specifications

Voltage:			220-240V

110-127V (RI version)

Power consumption:		700W HD4494

900W HD4496

Frequency:			50-60 Hz

## 2.3 New commercial features

New design

## 2.4 Commercial Accessories

n.a

# 3 Architecture and characteristics

## 3.1 Mechanical

## 3.2 Electrical

Not available yet

## 3.3 Critical spare parts

There are only consumer replaceable parts (CRP) as service parts.

All service parts are critical spare parts

## 3.4 Consumer replaceable parts

Baking plate

Detachable grid

Crumb Tray

# 4 Cost of non quality prediction

## 4.1 Call center cost

No specified toaster oven cost per call available. We use the cost per call for all KA products and all amounts of KA calls in 2008.

(Cost per cal = average time * cost per minute)

| Region | Type Number | Amount of calls | Total Sales | ACR | Average call time | Price per minute | Cost per call |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Europe | All KA products | 53306 | 21.000.000 | 0.25% | 8.5 min | € 1,- | € 8.50 |

- No specified steamer cost per call available. We use the cost per call for all KA product

- ACR = Amount of calls / total sales

- Overview call see attachment 2

## 4.2 CPI (Cost per Intervention) & Expected call center costs

* See ConQ capture 4.4

## 4.3 Predicted Field Quality (PFQ) or Field Call Rate (FCR)

The expected FCR = 1.4%

## 4.4 ConQ (Cost of non Quality)

HD4494

HD4496

## 4.5 Charge back agreement

The claim compensation is based on epidemic failure or excess the rate specify in Quality Contract (from Quality team and individual Quality contract will be defined for each model), our quality team will support us to define failure in connection with or arise from supplier’s failure, then we will discuss and settle with supplier based on quality judgment & case by case.

Chargeback is not arranged yet (2009-06-25)

* Source; Irene Yeung

## 4.6 Initial Stocking confirmation

N.a

## 4.7 Fast feedback program

| Feedback | regions | Quantity | cost | Yes / No |
| --- | --- | --- | --- | --- |
| Repair via initial workshop? | APMEA, Latam |  | € | yes/no |
| Call center feedback | APMEA, Latam, |  | € | yes/no |
| Web feedback | APMEA, Latam, |  | € | yes/no |
| Rapid exchange | APMEA, Latam, | 50 | € 5.000,- | yes/no |
|  |  |  | € |  |

| Total fast feedback cost | € 5.000,- |
| --- | --- |

* Estimate cost for one return appliance = 100, - Euro

# 5 Consumer care package planning

## 5.1 Consumer care package

|  |  | Latam | APMEA | Accountable |
| --- | --- | --- | --- | --- |
| In-box |  |  |  |  |
|  | User Manual | W 938 | W 938 | ARC |
|  | Consumer Care Leaflet (guarantee leaflet) | W 938 | W 938 | DFU |
| Web |  |  |  |  |
|  | Leaflet and Photo's | W 938 | W 938 | DFU/ARC/ Marcom |
|  | FAQ's | W 938 | W 938 | ARC |
|  | Tips and Tricks | W 938 | W 938 | CMM / Marcom |
| Call Center |  |  |  |  |
|  | Call center Scripts and Tips | W 934 | W 934 | CCQ/ARC |
|  | Trainings kit | W 934 | W 934 | CCQ/ARC |
|  | Training execution | W 936 | W 936 | CCQ/ARC |
|  | Product samples | W 934 | W 934 | CMM |
| Repair & Exchange |  |  |  |  |
|  | Service Manual | W 938 | W 938 | CCQ |
|  | Service Bill of Material, incl. spare parts Purchasing Master data | W 938 | W 938 | CCQ |

## 5.2 Special phone number

For, Nafta, Latam, Apmea; 800-number will not be added to user manual and quick start guide

## 5.3 FAQ (Frequently Asked Questions)

FAQ will be translated in to following languages.

- Brazil (Portuguese for Latam)

- Korea

- Singapore

## Attachment 1: Explanation abbreviations

VPD:	Value Proposition Debriefing

AA:	Assignment Agreed

PPC:	Project Plan Committed

CC:	Concept Consolidation

PC:	Prototype Consolidation

PV:	Product Validated

IR:	Industrial Release

CR:	Commercial Release

PE:	Project end

FSP:	Factory Standard Price

IIP:	Internal Invoice Price (FSP + NSO kost)

DFU:	Direction For Use

FAQ:	Frequently Ask Questions

PFQ:	Predicted Field Quality

CSO:	Consumer Service Offering

ConQ:	Cost of non Quality

ACR:	Average contact Rate

FCR:	Field Call Rate

FAQ:	Frequently Ask Questions.

LATAM 	= Latin America

Nafta		= North America, Canada and Mexico

APMEA		= Asian Pacific, Middle East, Africa

Europe		= Europe

# Attachment 2: Cost per call

# Text boxes

CMM: Angela Leung

(Please place a scan signature)

Date: YEAR/MM/DD

IR

AA

PPC

PV

CR

PE

VPD

IR

PC

CC