Consumer Lifestyle

Consumer Care Book

HULK

| Author: | Niels Goedvolk / Yvonne Dingsté |
| --- | --- |
| Date: | 07-04-2016 |
| AKB: | AKB880F_160086 |
| Category: | DA-Floorcare |
| Status: | Final |
| Version: | PPC |

AKB-number generator

## Product introduction

Philips PowerPro Compact / Marathon Compact (Turkey) is the leading choice for consumers seeking a compact bagless appliance, optimized for performance (Energy label / Suction power) and usability (ease of use, maintenance), between 99 and 129 EUR.

VPH

See PPIM

## Consumer care focus:

For this product we carry out the standard consumer care package +

- Choose:

- Buy:

- Setup:

- Use:

- Maintain/repair: correct filter cleaning instructions

- Replace:

## CRM strategy:

N/A 
Maybe local activation / registration actions. Not specific at this moment.

## Sales introduction and IPD milestone planning

| Business Market Combination (BMC) | Launchdate (LD) | Planned sales intro year /BMC (x1000) | Total planned sales /BMC (x1000) |
| --- | --- | --- | --- |
| Russia | WK 1713 | 40 | 200 |
| Turkey | WK 1736 | 15 | 160 |
| DACH | WK 1710 | 70 | 350 |
| Benelux | WK 1710 | 30 | 140 |
| France | WK 1710 | 12 | 50 |
| CEE | WK 1711 | 40 | 118 |
| Iberia | WK 1710 | 9 | 40 |
| Korea | WK 1710 | 1 | 15 |
| ASEAN | WK 1704 | 4 | 50 |
| China | WK 1704 | 22.5 | 90 |
| United Arab Emirates | WK 1710 | 4,5 | 15 |

Project Plan Committed 		PPC:	WK1620

Serviceable parts identified.

Product Validated		PV:	WK1647

Input: supplier factory codes and price for all Spare Parts.

Input: Exploded view / 3D cad file + BoM list.

Industrial Release		IR:	WK1650

Reserve capacity (50-100 pcs) of all identified spare parts.

Commercial Release 		CR:	WK1706

## Warranty and service policy

- 2 Year warranty

- Replacement, Carry in, repair by component swap.

## Proposed Accessories & Consumer Replaceable Parts

| Accessories / CRP’s | Commercial Accessory | Online shop price |
| --- | --- | --- |
| Filterset for Hulk FCxxxx | X | € XXXX |
| Handgrip assy |  |  |
| 2 pc. Telescopic Tube |  |  |
| Delta MP nozzle |  |  |
| Crevice Tool |  |  |
| Tubeclip |  |  |
| Long Reach Tool |  |  |
| Connector Active lock |  |  |
| Turbo Brush |  |  |
| Alma nozzle |  |  |
| TriActive LC nozzle |  |  |
| Remote Control assy |  |  |

## CoNQ prediction & cost driver assumption

Based on Buffalo calls for 2015. Expectation that these calls will be less.

CoNQ as % of sales: 0,78  %

CREX Best estimate: 3,7  %

CPI:  € 22,40

Call center cost as % of sales: 2,04   %

## Riskmatrix

| Risk area | y/n |
| --- | --- |
| Known supplier | Y |
| Product new to Philips / Market / World | n / n / n |
| All identified risks addressed to project team? | Y |

## Consumer care package

| Item | Detail | Availability timing | Owner | Cost (T.I.C) / Marcom budget |
| --- | --- | --- | --- | --- |
| In-box |
|  | User Manual | PV (text) IR (final) | Alehandra Iorgut |  |
|  | World Wide Guarantee Card | IR | Alehandra Iorgut |  |
| Web |
|  | Leaflet and Photo's | CR | Alehandra Iorgut |  |
|  | Specifications in leaflet covered (size, dimensions, weight etc.) (PFS) | CR | Alehandra Iorgut |  |
|  | Accessory information linked to CTN’s / online (PFS) | CR | Yvonne Dingsté |  |
|  | Support movies | CR | TBD |  |
|  | Post-purchase FAQ's | CR | Niels Goedvolk |  |
|  | Tips & Tricks | CR | Niels Goedvolk |  |
|  | Web reviews | CR | Niels Goedvolk |  |
| Call Center |
|  | Training package - technical and soft skills | IR | Niels Goedvolk |  |
|  | Training execution (Powerpoint/online/onsite) | CR | Niels Goedvolk |  |
|  | Commercial Product samples | IR | Alehandra Iorgut |  |
|  | Call center Feedback | CR | Niels Goedvolk |  |
| Service Centers |
|  | Service Manual | CR | Yvonne Dingsté | € 5000,- (approx.) |
|  | Service Bill of Material, incl. spare parts Purchasing Master data | CR - 2WK | Yvonne Dingsté |  |
|  | Training package diagnostics & repair | CR | Yvonne Dingsté |  |

## Consumer experience feedback loop

Feedback loop starts after CR for approx. 3-6 months.

# Text boxes

Consumer Marketing Manager

To be approved via PPIM

Approval

IR

AA

PPC

PV

CR

PE

VPD

IR

PC