Consumer Lifestyle

Consumer Care Book

Delta

| Author: | Yvonne Dingsté & Niels Goedvolk |
| --- | --- |
| Date: | August, 31 2015 |
| AKB: | AKB 229F-150054 |
| Category: | DA-Floorcare |
| Status: | Final |

AKB-number generator

## Product introduction

## Increase preference vs. competitor in the price segment of 139€-169€.Enhance the competitiveness of the Performer Active Range in the context of the new Performer Compact introduction and bring it inline with the new Bag design language and enhance the core technology implementation.
Rationalize the range to build focused propositions

## VPH

Not available yet in PPIM

## Consumer care focus:

For this product we carry out the standard consumer care package +

- Choose:

- Buy:

- Setup:

- Use:

- Maintain/repair:

- Replace:

## CRM strategy:

N.A.

## Sales introduction and IPD milestone planning

| Business Market Combination (BMC) | Launchdate (LD) | Planned sales intro year /BMC (x1000) | Total planned sales /BMC (x1000) |
| --- | --- | --- | --- |
| Benelux | 1601 | 24 | 64 |
| DACH | 1601 | 48 | 130 |
| Russia, Ukraine | 1601 | 21 | 58 |
| CEE | 1601 | 25 | 69 |
| Middle East & Turkey | 1601 | 7 | 18 |

Project Plan Committed 		PPC:	WK1521

Prototype Consolidation		PC:	WK

Product Validated		PV:	WK1603

Industrial Release		IR:	WK1605

Commercial Release 		CR:	WK1606

## Warranty and service policy

- 2 Year warranty

- Replacement, Carry in, repair by component swap. (Same as PP Uno)

## Proposed Accessories & Consumer Replaceable Parts

| Accessories: | Online shop price |
| --- | --- |
| Filter kit |  |

| Consumer Replaceable Parts | Online shop price |
| --- | --- |
| TriActive+ Nozzle |  |
| Turbo Brush |  |
| Small Nozzle ?? |  |
| Crevice Nozzle ?? |  |

## Parts which are in different colours ??

## CoNQ prediction & cost driver assumption

CoNQ as % of sales: 0,13%

CREX Best estimate: 4,75 %

CPI:  € 46,35

Call center cost as % of sales: 4,9 %

## Consumer care package

| Item | Detail | Availability timing | Owner | Cost (T.I.C) / Marcom budget |
| --- | --- | --- | --- | --- |
| Front-end Touchpoints |
| In-box |
|  | User Manual | PV (text) IR (final) | Angelika Dietrich (CMM) |
|  | Quick Start Guide | IR | Angelika Dietrich (CMM) |
|  | Inbox leaflet | IR | Angelika Dietrich (CMM) / Renata Buranello (CRM) |
|  | Worldwide guarantee leaflet | IR | Angelika Dietrich (CMM) |
| Web |
|  | Leaflet and Photo's | CR | Angelika Dietrich (CMM) |
|  | Specifications in leaflet covered (size, dimensions, weight etc.) (PFS) | CR | Angelika Dietrich (CMM) |
|  | Accessory information linked to CTN’s / online (PFS) | CR | Yvonne Dingsté (service delegate) |
|  | Support movies | CR | Tbd | € |
|  | Pre-purchase FAQ's | CR | Niels Goedvolk (CCEM) |
|  | Post-purchase FAQ's | CR | Niels Goedvolk (CCEM) |
|  | Tips & Tricks | CR | Niels Goedvolk (CCEM) |
|  | Consumer Care Leaflet | CR | CEM |
|  | Web reviews | CR | Niels Goedvolk (CCEM) | € |
| Call Center |
|  | Training package - technical and soft skills | IR | Niels Goedvolk (CCEM) |
|  | Training execution (Powerpoint/online/onsite) | CR | Niels Goedvolk (CCEM) | € |
|  | Commercial Product samples | IR | Yvonne Dingsté (Service delegate) | € |
|  | Call center Feedback | CR | Niels Goedvolk (CCEM) | € |
| Back-end Touchpoints |
| Service Centers |
|  | Service Manual | CR | Yvonne Dingsté (service delegate) |
|  | Service Bill of Material, incl. spare parts Purchasing Master data | CR - 2WK | Yvonne Dingsté (service delegate) |
|  | Training package diagnostics & repair | CR | Yvonne Dingsté (service delegate) |

## Consumer experience feedback loop

Consumer feedback after launch from our call centers by Niels Goedvolk.

## Riskmatrix

| Risk area | y/n |
| --- | --- |
| Known supplier | Y |
| Product new to Philips / Market / World | Y / Y* / n |
| All identified risks addressed to project team? | Y |

Document history

| Revision | Change |
| --- | --- |
| 1.0 | New Document |

# Text boxes

Consumer Marketing Manager

To be approved via PPIM

Approval

IR

AA

PPC

PV

CR

PE

VPD

IR

PC